**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user story backlog | 3/14/20 | 3/11/20 |
| 2. Make the Design Guide | 3/15/20 | 3/11/20 |
| 3. Create low fidelity wireframes | 3/18/20 | 3/18/20 |
| 4. Create high fidelity wireframes | 3/18/20 | 3/18/20 |
| 5. Create the index.html file and navigation bar | 3/19/20 | 3/19/20 |
| 6. Create the contact form and sign up for mailing list | 3/23/20 | 3/24/20 |
| 7. Create a page for the products | 3/29/20 | 3/31/20 |
| 8. User Testing and make chanegs | 3/30/20 | 4/1/20 |
| 9. |  |  |
| 10. |  |  |